X3Profiler Iteration Plan:

Inception (3 weeks)

Iteration 1

• 	 Write vision statement

• 	 Write use cases

• 	 Make risks

• 	 Write project plan

Elaboration (6 weeks)

Iteration 2

• 	Obtain a Python compiler

• 	 Learn Python

• 	 Write some simple Python applications to test our Python syntax knowledge

• 	 Learn CVS

- Develop candidate architecture.

• 	 Alter Inception documents as needed

Iteration 3

• 	Learn Qt for Python

• 	Write simple Python applications to test our Qt knowledge

• 	Specify roles for each member for construction phase.

• 	Alter Inception documents as needed and add final details.

- Finalize architecture in 4+1 view.

Construction (12 weeks)

Iteration 4

• 	Parsing of gprof output

• 	 Design GUI

Iteration 5

• 	Test parser

• 	 Code main GUI

• 	 Test GUI

Iteration 6

• 	Design data storage method for the profiler history

• 	 Code data storage system

• 	 Add data displays and graphs

Iteration 7

• 	Add additional graph types

• 	 Add graph viewing tools (scale options, shading options)

Transition (3 weeks)

Iteration 8

• 	Final debugging

• 	 Extensive beta testing

• 	 Profit